## Slide 1
Showcase:
QFS Sprint -24
QFS Sprint -25
QFS Sprint -26
QFS Sprint -27FS Sprint -26
27 July 2022

## Slide 2
1 Sprint Goal
2 Showcase
QFS Sprint -24
QFS Sprint -25
QFS Sprint -26
QFS Sprint -27
3 Q & A
Overview

## Slide 3: Sprint Goal
QFS Sprint 24 :
QFS-429 New Error Type and Error category marking in QFS for PRA
QFS Sprint 25:
QFS-431 Scheduler creation for PRA data import
QFS-433 UI- Make PRA fields editable for QA while doing PRA QC.
QFS Sprint 26:
QFS- 444 Implementation of Sliding Scale for PRA QC check type
QFS-456 QA Dashboard -UI- Amendment of field behavior 'Quality Check Type‘
QFS Sprint 27:
QFS-469 QA Dashboard - Addition of PRA QC column to display count in
manuscript statistics table

## Slide 4: Showcase:
QFS-429 New Error Type and Error category marking in QFS for PRA
  Update the error categories and error list for PRA check type
  When user fetch any PRA check type manuscript then Quality check type will be PRA QC on UI .
QFS-433 UI- Make PRA fields editable for QA while doing PRA QC
  Below field are editable for PRA QC
  PRA Name, PRA Last Action, PRA Last Action Date
QFS-431 Scheduler creation for PRA data import
  Implemented scheduler for PRA data import which will execute once in Week.
  Scheduler name - AutoLoginFromExcelForPRA_QA.
  Duplicate MSID not allowed to import if they QCed within 4 weeks.
  Manuscript will import based on the only particular status and version number.

## Slide 5
QFS- 444 Implementation of Sliding Scale for PRA QC check type
  Once the data imported via scheduler , it should open manuscript for QC on supervisor dashboard as per sliding scale
  Sliding scale = Number of manuscript QCed per week.
  Distribute the manuscript as per the age of manuscript, distributed equally across all available age groups.
QFS-456 QA Dashboard -UI- Amendment of field behavior 'Quality Check Type
  Making a 'Submarine version' field editable for QA. Remove the option 'EBM finding QC' from the existing option list for Initial and Revision QC
  When EBM finding QC MSID is fetched by the user, the 'Quality Check Type' field will be auto-populated to 'EBM Finding QC' and it will be non-editable by the QA.
  When the PRA QC MSID is fetched by the user, the 'Quality Check Type' field will be auto-populated to 'PRA QC' and it will be non-editable by the QA
Showcase

## Slide 6
QFS-469 QA Dashboard - Addition of PRA QC column to display count in manuscript statistics table
  Addition of PRA QC column to display count in manuscript statistics table on QA dashboard.
Showcase

## Slide 7: Questions?

## Slide 8
Presentation prepared by
  QFS Team
  Business Automation Systems