## Slide 1
Showcase:
QFS Sprint -27
QFS Sprint -28
QFS Sprint -29
QFS Sprint -30FS Sprint -26
15 Sept 2022

## Slide 2
1 Sprint Goal
2 Showcase
QFS Sprint -27
QFS Sprint -28
QFS Sprint -29
QFS Sprint -30
3 Q & A
Overview

## Slide 3: Sprint Goal
QFS Sprint 27 :
QFS-471 - Roles based Allocation mechanism for QFS.
QFS-474 - Submarine link should be displayed on QFS to see the details of the manuscripts.
QFS Sprint 28:
QFS-150 - History: Implementation of Manuscript History
QFS-280 - Error Reversion: Maintain manuscript modification history
QFS-296 - Un-allocate manuscripts from the QAs & make it open for Fetch
QFS Sprint 29:
QFS-485 - QA dashboard- Creation of 'On Hold' button

## Slide 4: Sprint Goal
QFS Sprint 30 :
QFS-498 EA and PRA names dropdown list should have search functionality
QFS-495 QA Dashboard- on Hold functionality amendment on QA dashboard
QFS-492 QA dashboard- Creation of Un-hold Button above the ‘Hold ’ section
QFS-490 Admin Dashboard- QA hold MSID’s to be shown/Highlighted.

## Slide 5: Showcase:
QFS-471 - Roles based Allocation mechanism for QFS.
  A supervisor should be able to allocate MSID as per role access to the respective QA's.
QFS-474 -Submarine link should be displayed on QFS to see the details of the manuscripts
  Added submarine link next to the SNAPP link.
  The submarine dump added 1 more column of the Submarine Link corresponding to the MSID's
QFS-150 - History: Implementation of Manuscript History feature.
  Created a new tab ‘History’ Above ‘My Tasks’ section.
  User able to search MSID as per requirement and able to see the complete transition history of the manuscript.

## Slide 6
QFS-280 - Error Reversion: Maintain manuscript modification history
  In the manuscript history section, when the MSID is submitted /Saved with changes the below grid shown on the detail page:
  Accurate – Yes/No
  Error Type
  Error Category
  Error Description
  Quality Check comments
QFS-296 - Un-allocate manuscripts from the QAs & make it open for Fetch
  Created a separate button – Un-allocate on Admin DB to Un-allocate manuscript
  Rename the exiting buttons to Un-Hold , Hold, Allocate and Export to Excel.
Showcase

## Slide 7
QFS-485 - QA dashboard- Creation of 'On Hold' button
  Created a new button next to the 'Save' button named ‘On Hold ‘ on manuscript detail page.
QFS-498 - EA and PRA names dropdown list should have search functionality
  This functionality on admin dashboard while allocating any manuscript to QA,
  When user selecting any manuscript and allocate to QA, there is one dropdown for selecting QA .This dropdown given search functionality.
  When user fetch PRA QC manuscript there is on PRA name dropdown field present on Manuscript detail page, added search functionality on that dropdown
Showcase

## Slide 8
QFS-495 QA Dashboard- on Hold functionality amendment on QA dashboard
  When MSID is put on Hold by a QA, He should be prompted to enter the reason of putting it on
  hold. Display a pop up to enter/Select the reason.
QFS-492 QA dashboard- Creation of Un-hold Button above the ‘Hold ’ section
  Created a new button above in QA Dashboard- On Hold section.
  QA will able to Un-Hold multiple MSID's at a time
QFS-490 Admin Dashboard- QA hold MSID’s to be shown/Highlighted
  Created a separate grid in Admin DB named ’MSID’s on hold by QA’
  This grid should show a list of all the MSID's put on hold by the QA.
Showcase

## Slide 9: Questions?

## Slide 10
Presentation prepared by
  QFS Team
  Business Automation Systems